Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 9 June 2026 |
| --- | --- |
| Team ID | 24EG105K42 |
| Project Name | ShopEz |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Muppa Sathvika |
| sprint-1 | Login | USN-2 | As a user, I can log in using my registered email and password. | 2 | High | Muppa Sathvika |
| Sprint-1 | Product Catalog | USN-3 | As a user, I can view all available products with images, descriptions, and prices. | 2 | High | Muppa Sathvika |
| Sprint-2 | Category File | USN-4 | As a user, I can filter products by category to find products quickly. | 2 | Low | Muppa Sathvika |
| Sprint-2 | Search Feature. | USN-5 | As a user, I can search for products using keywords. | 1 | Medium | Muppa Sathvika |
| Sprint-3 | Login | USN-6 | As a user, I can add and remove products from my shopping cart. | 2 | High | Muppa Sathvika |
| Sprint-4 | Dashboard | USN-7 | As an admin, I can manage products, categories, and view customer orders. | 3 | High | Muppa Sathvika |
|  |  |  |  |  |  | Muppa Sathvika |
|  |  |  |  |  |  | Muppa Sathvika |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 1 June 2026 | 3 June 2024 | 6 | 3 June 2024 |
| Sprint-2 | 3 | 6 Days | 4 June 2026 | 6 June 2024 | 3 | 6 June 2024 |
| Sprint-3 | 2 | 6 Days | 7 June 2026 | 6 June 2024 | 2 | 6 June 2024 |
| Sprint-4 | 3 | 6 Days | 10 June 2026 | 12 June 2024 | 3 | 12 June 2024 |

# Velocity

Total Story Points = 14

Total Sprints = 4

Average Velocity = Total Story Points ÷ Total Sprints

Average Velocity = 14 ÷ 4 = 3.5 Story Points per Sprint

We completed 4 sprints over a period of 12 days with a total of 14 story points. Sprint-1 focused on user authentication and product catalog development. Sprint-2 implemented category filtering and product search functionality. Sprint-3 focused on cart management features, while Sprint-4 completed the admin dashboard and order management modules. All planned user stories were successfully completed within the estimated schedule

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts